# Test plan: [product or project]

Replace the text in [brackets]. The grey notes explain each section and can be deleted. Each section ends with an example.

# 1. Document control

Who owns the plan, which version this is, and who must approve it.

Plan title: [ ]

Plan ID and version: [ ]

Date: [ ]

Author: [ ]

Approvers: [ ]

Revision history: [ ]

Example: Test plan for Acme Shop 2.0 launch. ID TP-ACME-2.0, version 1.0, 14 October 2026. Author: QA lead. Approvers: product owner, engineering lead.

# 2. Introduction and context

What is being tested and why, and what the testing is based on.

Product and release: [ ]

Purpose of this test plan: [ ]

Test basis (requirements, designs, user stories, contracts): [ ]

Example: This plan covers testing of the Acme Shop web store and iOS app before the 2.0 launch on 1 December 2026. Test basis: product requirements v3, Figma designs, Jira epics ACME-100 to ACME-180.

# 3. Scope

What will be tested and, just as important, what will not, with a reason.

Features in scope: [ ]

Features out of scope and why: [ ]

Platforms in scope: [ ]

Example: In scope: signup, login, password reset, search, cart, checkout, payments, order emails. Out of scope: warehouse integration (tested by the vendor), legacy admin reports (unchanged).

# 4. Test objectives

What the testing must prove or find.

Objectives: [ ]

Example: Confirm core purchase flows work on the agreed devices; find critical and major defects before launch; confirm payments, taxes and emails are correct; confirm WCAG 2.2 AA on key flows.

# 5. Assumptions and constraints

What you are counting on and what limits the testing.

Assumptions: [ ]

Constraints (time, budget, people, environments): [ ]

Example: Assumes a stable staging environment with production-like data from 3 November. Constraint: two testers for four weeks; no access to production payments before launch day.

# 6. Test approach

How you will test. Test levels, types, techniques, manual vs automated, and who tests.

Test levels (component, integration, system, acceptance): [ ]

Test types (functional, regression, compatibility, accessibility, performance, security basics): [ ]

Techniques: [ ]

Manual vs automated split: [ ]

Independence of testing: [ ]

Example: System and acceptance testing by an independent QA team. Functional testing with the BugsQA test cases for login, signup, reset, search, cart, checkout and payments; exploratory sessions on new features; automated regression smoke suite on every build; accessibility checks against WCAG 2.2 AA.

# 7. Test environments, devices and accounts

Where testing happens and on what.

Environments and URLs: [ ]

Devices and browsers: [ ]

Test accounts and roles: [ ]

Tools: [ ]

Example: Staging at staging.acme.example. Devices: iPhone (iOS 27, Safari), Samsung Galaxy (Android 16, Chrome and Samsung Internet), Windows 11 Chrome and Edge, macOS Safari, iPad. Accounts: customer, new customer, admin. Tools: Jira, TestRail, BrowserStack.

# 8. Test data

The data you need and where it comes from. Never use real customer personal data without permission.

Test data needed: [ ]

Source of data: [ ]

Privacy rules: [ ]

Example: Stripe test cards; 50 products incl. out-of-stock and multi-variant; addresses in 5 US states and 4 Canadian provinces; no real customer data on staging.

# 9. Entry criteria

What must be true before testing starts (Definition of Ready in agile teams).

Entry criteria: [ ]

Example: Build deployed to staging; smoke tests pass; test accounts and data ready; requirements for the release signed off; known open issues listed.

# 10. Exit criteria

What must be true to call testing done (Definition of Done). Can include accepting risk if time runs out, as long as stakeholders agree.

Exit criteria: [ ]

Example: All high priority test cases executed and passed; no open critical (S1) or major (S2) defects; minor defects reviewed and accepted by the product owner; regression suite green on the release candidate.

# 11. Suspension and resumption criteria

When to pause testing, and what is needed to resume.

Suspend when: [ ]

Resume when: [ ]

Example: Suspend if the build fails smoke tests or a blocker stops more than 30% of planned tests. Resume when a fixed build passes smoke tests.

# 12. Risk register

Product risks (what could go wrong for users) and project risks (what could stop testing), each with likelihood, impact and response.

Risk: [ ]

Type (product or project): [ ]

Likelihood (1 to 3): [ ]

Impact (1 to 3): [ ]

Score: [ ]

Response: [ ]

Example: Payment webhook fails and orders are not created (product; likelihood 2, impact 3, score 6; mitigate with dedicated payment tests and monitoring). Staging unavailable for a week (project; likelihood 1, impact 3; contingency: test on a preview environment).

# 13. Roles and responsibilities

Who does what. A simple RACI works well.

Role: [ ]

Name: [ ]

Responsibilities: [ ]

Example: QA lead: plan, triage, report. Testers: execute, report bugs. Developers: fix, unit test. Product owner: priorities, acceptance, sign-off.

# 14. Defect management

How bugs are reported, rated and tracked.

Tool: [ ]

Severity scale: [ ]

Priority scale: [ ]

Workflow: [ ]

Triage meeting: [ ]

Example: Jira. Severity S1 to S4 and priority P1 to P4 (see scales). Workflow: New, Open, In progress, Ready to retest, Closed or Reopened. Daily 15 minute triage during the test window.

# 15. Communication and reporting

How and how often the team hears about testing progress.

Status report cadence: [ ]

Channels: [ ]

Metrics: [ ]

Example: Daily summary in Slack; weekly report with tests run, pass rate, open defects by severity; final test summary report before go or no-go.

# 16. Test deliverables

What testing will produce.

Deliverables: [ ]

Example: This test plan, test cases, bug reports, daily status, test summary report, go or no-go recommendation.

# 17. Schedule and milestones

Key dates for testing.

Milestone: [ ]

Date: [ ]

Example: Test cases ready 31 Oct; testing 3 to 21 Nov; regression 24 to 26 Nov; go or no-go 27 Nov; launch 1 Dec.

# 18. Budget and effort (optional)

Estimated effort or cost.

Effort estimate: [ ]

Budget: [ ]

Example: Two testers for four weeks (about 320 hours) plus a device cloud subscription.

# 19. Approval and sign-off

Who agrees to the plan and, at the end, to release.

Name: [ ]

Role: [ ]

Signature or approval date: [ ]

Example: Product owner, engineering lead, QA lead.

# 20. Glossary and references

Terms and documents the reader may need.

Terms: [ ]

Referenced documents: [ ]

Example: Severity, priority, regression, smoke test, UAT. References: requirements v3, design files, release notes.

Free template by BugsQA, based on ISTQB CTFL v4.0.1 and ISO/IEC/IEEE 29119-3. Build a filled-in plan: bugsqa.com/test-plan-template/